My Automation Partner

Static Sites Deployment - Work Summary

Date: March 30, 2026

# Executive Summary

Successfully set up GitHub repositories and Cloudflare Pages infrastructure for deploying two static HTML websites (My Automation Partner homepage and Dancescapes portal). Both sites are configured for automated deployment from GitHub and global CDN distribution via Cloudflare.

# Project Scope

## Objective

Deploy two static HTML websites using GitHub + Cloudflare Pages

Eliminate manual VPS Docker management for static sites

Enable zero-downtime auto-deployment from GitHub

Leverage Cloudflare global CDN for performance

# What Was Accomplished

## 1. GitHub Repository Setup

Created myautomationpartner-homepage (public repository)

Created dancescapes-portal (public repository)

Pushed HTML files to GitHub with index.html naming convention

Both repos configured with main branch as production

## 2. Cloudflare Pages Configuration

Connected both GitHub repositories to Cloudflare Pages

Configured build settings (Framework: None, Root: /)

Enabled automatic deployments on GitHub push events

Generated .pages.dev preview URLs

# Technical Details

| Site | GitHub Repository | Cloudflare Pages URL |
| --- | --- | --- |
| Homepage | myautomationpartner-homepage | myautomationpartner-homepage.pages.dev |
| Dancescapes | dancescapes-portal | dancescapes-portal.pages.dev |

# Current Status

Deployment Stage: In Progress

✓ GitHub repositories created and populated

✓ HTML files committed to GitHub

⏳ Cloudflare Pages projects pending final verification

⏳ Both .pages.dev URLs under validation

# Next Steps

## Immediate (For Next Session):

Verify both Cloudflare Pages deployments show green checkmarks

Test both .pages.dev URLs in a browser to confirm HTML rendering

Document the live URLs in a project status file

## Short-term (When Ready):

Configure custom domains (if you own: myautomationpartner.com, dancescapesperformingarts.com, etc.)

Add custom domains to Cloudflare Pages projects

DNS automatically routes via Cloudflare (already in your stack)

## Future Deployments:

Edit HTML files locally in: C:\Users\kenny\OneDrive\Documents\Claude CoWork\My Automation Partner

Commit and push to GitHub (git push origin main)

Cloudflare Pages auto-deploys within 30-60 seconds

# Architecture Decision

## Why Cloudflare Pages (Not Docker on VPS)?

Static HTML sites don't need a VPS - they need global CDN distribution

Cloudflare Pages is infinitely scalable (zero manual scaling)

Automatic HTTPS, automatic deployments, automatic DNS

Frees VPS resources for n8n workflows and API services

Eliminates Docker/nginx/git server complexity

# Key File Locations

## Source Files:

C:\Users\kenny\OneDrive\Documents\Claude CoWork\My Automation Partner\homepage.html

C:\Users\kenny\OneDrive\Documents\Claude CoWork\My Automation Partner\dancescapes-portal.html

## Documentation:

GITHUB-CLOUDFLARE-SETUP.md - Complete setup guide

github-setup.ps1 - PowerShell deployment script

github-setup.bat - Batch file deployment script

# Assumptions & Notes

GitHub account: myautomationpartner (confirmed signed in)

Cloudflare account: Active with DNS management

Git installed locally on user machine

Cloudflare Pages: Free tier sufficient (no paid plan needed)

# Handoff Notes

If another AI session takes over, verify in this order:

Check https://github.com/myautomationpartner for both repos

Check https://dash.cloudflare.com under Workers & Pages

Test the two .pages.dev URLs in a browser

If deployments failed, check Cloudflare build logs and retry

# To-Do: Client Portal Login Setup

The following tasks must be completed to activate the client portal login system:

## Phase 1: Deploy Frontend (GitHub)

Push login.html to myautomationpartner-homepage GitHub repo

Update homepage.html “Client Portal” button href to /login

Add logo.svg file to repo for future use

Verify Cloudflare Pages auto-deploys both files (watch Pages dashboard)

Test login page at https://myautomationpartner.com/login

## Phase 2: Update Zite Database Schema

Add two new fields to Zite:

In Users table: Add “Password Hash” (single-line text field). Store SHA-256 hash only, never plain text.

In Clients table: Add “Portal URL” (URL field). This is the external redirect URL for each client’s dashboard.

For existing users, generate SHA-256 password hashes and populate “Password Hash” field

Populate “Portal URL” on each client record (e.g., direct Zite link, custom subdomain, or external system URL)

## Phase 3: Deploy n8n Webhook Workflow

Import portal-login-auth.json workflow into n8n

Verify n8n credentials are configured: FilloutApiKey (with base ID and table IDs)

Set CORS headers in webhook: Allow origin https://myautomationpartner.com

Activate workflow and test with valid credentials

Test with invalid credentials to confirm error handling

## Phase 4: End-to-End Testing

Navigate to https://myautomationpartner.com, click “Client Portal” button

Test login with valid client email and password

Verify browser redirects to correct Portal URL for that client

Test with inactive account – verify “account inactive” message shows

Test rate limiting: 5 failed attempts trigger 30-second lockout

Verify password visibility toggle works (show/hide button)

## Files Ready for Deployment

login.html – Professional login page with dark theme, inline logo, password toggle, error handling, client-side rate limiting

portal-login-auth.json – n8n webhook workflow for user lookup, password validation, Portal URL redirect

logo.svg – Standalone SVG logo (can be uploaded to Cloudflare R2 for email templates, client portals, etc.)

End of Report